**MEETING MINUTES: SUMO DIGITAL GROUP PROJECT GROUP 15**

Date of Meeting : 13/02/19

Time of Meeting : 14:00 – 15:00

Attendees:- Eduard, Kallum, Harrison

Apologies from:- Toby

**Item One:- Postmortem of previous week**

What went well : All important tasks were completed.

What went badly : Eduard did not manage to complete all of his tasks in time, therefore they were moved to the following week’s sprint, and Harrison managed to complete some of those tasks.

Feedback Received : N/A

Individual work completed:-

Toby White: Compile the project briefs, Research for Ideas on Mechanics, Research Potential Themes, Write up Questionnaire   
Eduard Iablonschi: Compile the project briefs, Set up project collab  
Kallum Lennox: Compile the project briefs, Research for Ideas on Mechanics, Research Potential Themes, Write up Questionnaire   
Harrison Went: Compile the project briefs, Create restart button, Create save button, Create slopes, Create flip under tile/platform, Bug fixing, Set up project collab

**Item 2:- Overall Aim of the current weeks sprint**

Tasks for the current week:-

Toby White’s tasks: Mood boards, Research into UI, Obtain results for Questionnaire  
Eduard Iablonschi’s tasks: Set up project collab, Deflective wall, Create main menu,   
Kallum Lennox’s tasks: Mood boards, Level sketch, Obtain results for Questionnaire  
Harrison Went’s tasks: Save option settings, Bug fixing, End screen, Fix gravity issue, Pause button

**Item 3:- Any Other Business**

Meeting Ended :- 15:00

Minute Taker:- Eduard Iablonschi